Process steps	Knowledge, skill and behaviour	Culture outcomes

SMT 1. Carry out project risk assessments

- Gather project information required to undertake the risk assessment (scope of work, contract requirements, legislative requirements).

- Select and form risk
assessment team.

- Conduct project risk assessment.

- Identify risk controls (resources, people and procedural actions required), and ensure actions are completed.

- Communicate and review
project risk assessment.

- Review control implementation progress.

- Consistent and visible leadership in OH&S behaviours and actions

- Consistent proactive communication of organisation’s values, policy and procedures throughout the project/site including management/workforce/ contractors and subcontractors

- An increase in broader OH&S risk awareness and action before start up throughout the project/site including management/workforce/ contractors and subcontractors

- Development and communication of standard procedures and instructions across the organisation at all levels and throughout the project/site including contractors and subcontractors

- Emphasis on importance
of proactivity in hazard

identification and risk control before risk exposure occurs

- Benchmarking of Project Risk Assessments to similar past and current projects with in-house and cross-industry examples — sharing information with competitors as far as possible (on comparison and learning basis)

- Achievement of continuous improvement based on realistic and realisable safety performance indicators

Knowledge

- The provisions of OH&S Acts, Regulations and Codes of Practice relevant to the workplace including legal responsibilities of principal contractors, sub-contractors, manufacturers, suppliers, employees and other parties with legal responsibility

- Management arrangements for keeping the organisation abreast of developments in OH&S (e.g. law, control measures for hazards), mandatory licensing and certificates

- Legally required risk assessment/management procedures or based on industry standard/ equivalent tools such as:

- AS/NZS 4360:2004 Risk management

- AS/NZS 4801 :2001 Occupational health and safety management systems — Specification with guidance for use

- AS/NZS 4804:2001 Occupational health and safety management systems — General guidelines on principles, systems and supporting techniques.

- Company system procedures

- Appropriate links to other management systems (e.g. contractors, maintenance, quality, purchasing)

Skill

- Communication Competency A (Group Communication) – see p. 52

- Developing and maintaining legally required risk
assessment/management procedures/tools

- Developing and maintaining relevant and appropriate risk assessment tools based on AS/NZS 4360 or legislatively approved equivalent linked to AS/NZS 4801, AS/NZS 4804 or similar other tools auditable to nationally/internationally recognised standards

- Communication of risk assessment requirements to management/workforce/contractors and subcontractors

Behaviour

- Seeks input/participation from workforce/ management in development of proactive hazard identification/risk control/minimisation processes

- Seeks commitment to process and tool(s) from management/workforce/contractors and subcontractors

- Communicates conclusions/results regularly to all relevant parties

- Continuously monitors, communicates and reviews procedures and related safety performance

- Reinforces the personal significance of safety