Process steps	Knowledge, skill and behaviour	Culture outcomes

SMT 3. Undertake formal OH&S review of tenders

- Evaluate and verify the adequacy of the safety management system with the client’s system requirements.

- Assess past OH&S performance of client.

- Evaluate

the client’s understanding of the project/ site OH&S requirements.

- Evaluate the adequacy of the client’s proposed OH&S hazard control methods.

- Meet and consult with client to verify and clarify information provided and seek further information

if necessary.

- Make evidence-based decision regarding OH&S competency of company and suitability for project.

- Consistent review (against benchmarks from previous projects) of client’s generic OH&S management systems and documentary evidence of past LTIs, MTIs, first-aid TIs, audits, knowledge, skills and experience of the client’s projects and other safety performance indicators indicative of client’s OH&S credentials

- Company develops a contract/site specific health and safety management plan that meets the organisation’s safety cultural values and OH&S performance benchmarks throughout the project/site.

- Company key staff plan their work, supervise and train their workforce, identify hazards proactively and have in place suitable control measures as part of a recognised risk assessment procedure and check regularly that these requirements are met throughout the project

- Company undertakes contract/sitespecific regular risk assessments using industry-recognised tools and approaches

- Company provides regular reports on OH&S performance as specified by the reporting requirements under the OH&S specifications to the contract

- Company’s and sub-contractors’ noncompliance provisions are detailed and consequences are formally recognised

- In particular for smaller contractors

engaged by the company the following site/project requirements consistently apply:

- The contractors have a thorough understanding of the site-specific hazards and risks associated with their activities based on SWMSs/JSAs.

- The contractors establish systems and procedures for managing the OH&S risks, although these may not be documented.

- The contractors are licensed for the relevant activities and their employees have appropriate training, competencies and licences required for the contract work.

- Plant and equipment is appropriately licensed or registered and maintained/ inspected regularly and operators are fully trained and certificated.

- The company undertakes a contractspecific risk assessment to ensure risks are identified and controlled for the contract duration.

Knowledge

- Comprehensive knowledge of the nature, duration and scope of the project

- Detailed knowledge of company’s and subcontractor’s work/contract, task, labour and plant requirements and associated hazards and risks

- Detailed knowledge of principal OH&S Acts, regulations and potential OH&S issues and related legal requirements or based on industry standard/ equivalent tools such as:

- AS/NZS 4360:2004

- AS/NZS 4801:2001

- AS/NZS 4804:2001.

- Non-compliance provisions Skill

- Measures client’s SMS against legally required risk assessment/management procedures/tools

- Ensures that client’s SMS has a good “fit” with
company’s SMS, values and commitment

- Ensures that company’s risk assessment and safety performance tools are based on AS/NZS 4360 or legislatively approved equivalent linked to AS/NZS 4801, AS/NZS 4804 or similar other tools auditable to nationally/internationally recognised standards

- Communicates organisation’s risk assessment and control requirements, values and commitment to contractors/sub-contractors at tender review stage

- Ensures that non-compliance provisions are made clear in tender/contracts

Behaviour

- Assesses and verifies the adequacy of the client’s SMS

- Evaluates the client’s understanding of the specification of OH&S requirements and that they interlock with the organisation’s, SMS and meet its expectations, values and commitment

- Checks the adequacy of client’s proposed OH&S risk control methods and tools

- Meets the client to verify and clarify accuracy of information provided and seek further information if necessary

- Post-acceptance of tender:

- requests and achieves input/participation from workforce/management in the implementation of client’s hazard identification/risk control/ minimisation processes

- seeks and obtains commitment to process and tool(s) from management workforce/contractors and sub-contractors

- communicates regularly to all relevant parties

- continuously monitors, communicates and reviews procedures and related safety performance.