Process steps	Knowledge, skill and behaviour	Culture outcomes

SMT 4. Develop project OH&S management plans

- Identify and communicate OH&S areas of responsibility.

- Establish and communicate participative arrangements for the management of OH&S.

- Develop project OH&S risk
profile and key controls.

- Examine project OH&S specification requirements.

- Incorporate applicable OH&S legislative requirements.

- Decide on required hazard control procedures.

- Allocate and communicate project responsibilities and accountabilities.

- Determine and communicate required generic system requirements.

- Establish monitoring and review processes.

- Document, review and finalise plan.

- Consistent and visible leadership in OH&S behaviours and actions

- Consistent proactive communication of organisation’s values, policy and procedures throughout the project/site including management/workforce/ contractors and subcontractors

- Development of project safety management plan involving all key stakeholders, i.e. including all of the workforce, gaining commitment and workplace-based ownership of plan

- Communication of the necessity of having sitespecific OH&S management plans/safety management plans

- Consistent communication and clarification of which behaviours and actions are required to enact safety management plan

Knowledge

- Risk management principles

- Company internal OH&S standards and procedures

- Currency of legislation, control measures, hazards

- Mandatory notifications and reporting requirements

- Mandatory licences and certificate requirements

- Range of control measures available along with considerations for choosing different control measures to address possible inadequacies

- Consideration of when to seek expert advice

- How the characteristics and composition of the workforce impacts on OH&S including literacy, communication skills, cultural background, gender, workers with disabilities, part-time, casual and contract workers

- How to access further information and resources Skill

- Ability to analyse the entire working environment in order to identify risks, assess risks and design and implement appropriate safety management systems

- Ability to analyse relevant workplace data (e.g. incident, environmental monitoring) to identify and assess risks and evaluate the effectiveness of the safety management system

- Ability to assess the resources needed to establish and maintain safety management systems including a range of risk control measures

Behaviour

- Seeks input/participation from workforce/ management in development of project OH&S plan

- Seeks commitment to process and tool(s) from management/workforce/contractors and subcontractors

- Communicates conclusions/results regularly to all relevant parties

- Continuously monitors, communicates and reviews plan and related safety performance

- Reinforces the personal importance of safety